GMP CSV Controlled Document

Supplier Periodic Performance and SLA Review

QCLabOne 2.0 QC Laboratory Digital Platform Replacement Project

| Control Field | Value |
| --- | --- |
| Document number | QCL-2028-SPR-001 |
| System | QCLabOne 2.0 LIMS/LES |
| Lifecycle phase | Operation |
| Version | 1.0 |
| Effective/record date | 2028-03-15 |
| Status | Completed/Closed in fictional operating record |

Use notice: This Markdown file is a fully populated fictional CSV training case. It is not an executed GMP record and does not replace company procedures, approved signatures, supplier evidence, or site-specific risk decisions.

# Document control

| Field | Value |
| --- | --- |
| Document number | QCL-2028-SPR-001 |
| Company | NovaSterile Pharma Co., Ltd. |
| Site | Suzhou Sterile Products Manufacturing Site |
| Project | QCLabOne 2.0 QC Laboratory Digital Platform Replacement Project |
| System | QCLabOne 2.0 LIMS/LES |
| Lifecycle phase | Operation |
| Version | 1.0 |
| Effective/record date | 2028-03-15 |
| Case status | Completed/Closed in fictional operating record |

# Governing references

China GMP (2010 Revision), Appendix: Computerised Systems (effective 1 December 2015)

China GMP (2010 Revision), Appendix: Qualification and Validation (effective 1 December 2015)

EU GMP Annex 11: Computerised Systems (2011)

EU GMP Annex 15: Qualification and Validation (2015)

21 CFR Part 11: Electronic Records; Electronic Signatures

FDA Guidance: Part 11, Electronic Records; Electronic Signatures — Scope and Application

PIC/S PI 041-1: Good Practices for Data Management and Integrity in Regulated GMP/GDP Environments (2021)

ISPE GAMP 5, Second Edition (2022), used as non-binding industry guidance

# 1. Review scope

Annual performance review of LabSphere Technologies Ltd. covering service, support, quality, security, changes, backup/DR and inspection support from 2027-06-15 through 2028-02-29.

# 2. SLA performance

| Metric | Target | Actual | Outcome |
| --- | --- | --- | --- |
| Availability | ≥99.9% monthly | 99.94% annualised | Met |
| P1 acknowledgement | ≤15 min | 9 min for INC-2027-014 | Met |
| P1 workaround/restoration | Target 4 h | 2 h 18 min | Met |
| Backup/DR | RPO 15 min; RTO 8 h | Restore/DR tests pass | Met |
| Critical security notification | ≤4 h | No qualifying incident | Met |
| Planned functional change notice | 90 days where practicable | One release notified 82 days | Minor shortfall |
| Support ticket closure quality | Root cause/evidence for GxP tickets | All 6 GxP-related tickets complete | Met |
| Supplier audit CAPA | Closed by due date | All closed | Met |
| Data export/inspection support | Within agreed request | Two mock requests fulfilled within 1 business day | Met |

# 3. Quality status

No critical/major supplier quality event occurred. Supplier QMS certification and subcontractor list remained current. Release 8.4.3 evidence was adequate. Audit CAPAs remained effective.

# 4. Action

Supplier will improve early release roadmap visibility to support the 90-day notice target. This is not a qualification-blocking issue.

# 5. Qualification decision

Supplier remains approved as a Critical GxP Service Provider. Next review due 2029-03-15 or earlier upon significant adverse event/change.

# 6. Related documents

| Relationship | Document ID | Document |
| --- | --- | --- |
| Input | QCL-2026-SQA-001 | [Supplier Qualification Assessment](018_Supplier_Qualification_Assessment.md) |
| Input | QCL-2026-SAR-001 | [Supplier Audit Report and CAPA](019_Supplier_Audit_Report_and_CAPA.md) |
| Input | QCL-2026-QTA-001 | [Quality/Technical Agreement and Service Level Agreement](020_Quality_Technical_Agreement_and_SLA.md) |
| Input | QCL-2026-HOV-001 | [System Handover and Support Model](076_System_Handover_and_Support_Model.md) |
| Input | QCL-2027-PAT-003 | [Patch and Upgrade Impact Assessment](089_Patch_and_Upgrade_Impact_Assessment.md) |
| Input | QCL-2027-CHG-021-C | [Change Implementation Verification and Closure](091_Change_Implementation_Verification_and_Closure.md) |
| Input | QCL-2028-CVM-001 | [Cybersecurity Vulnerability and Monitoring Report](094_Cybersecurity_Vulnerability_and_Monitoring_Report.md) |
| Input | QCL-2028-DRE-001 | [Business Continuity and Disaster Recovery Exercise Report](095_Business_Continuity_and_DR_Exercise_Report.md) |
| Output | QCL-2028-PRR-001 | [Annual Periodic Review Report](092_Annual_Periodic_Review_Report.md) |
| Output | QCL-2028-FDI-001 | [Final Validation and Retirement Dossier Index](108_Final_Validation_and_Retirement_Dossier_Index.md) |

# Approval record

| Approval step | Role | Case outcome |
| --- | --- | --- |
| Prepared by | System Owner | Completed |
| Reviewed by | QC Business Process Owner | Completed |
| Approved by | QA System Oversight | Approved in fictional case |

# Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2028-03-15 | Initial approved fictional case version. |